Cody Herring, Justin Brumley

CS 315, Dr. Jenkins

Project 2 Schedule

|  |  |
| --- | --- |
| **Project 2 Schedule** | |
| Tuesday, April 15 | Meet with group members and briefly discuss potential ideas for the project.   * Time: 60 mins |
| Wednesday, April 16 | Narrow down all project ideas to top three ideas and rank each in order   * Time: 90 mins |
| \*Thursday, April 17 | Promote and present ideas to Dr. Jenkins (client) to find out what is acceptable   * Time: 60 mins (in class) |
| Friday, April 18 | Separately work on finalizing project idea   * Time: 60 mins |
| Saturday, April 19 | **Cody**: Start on proposal document, looking up possible sources for project, and create v1 class schedule   * Time: 120mins   **Justin**: Begin creating class diagram, looking up possible sources for project, and finding related screenshots   * Time: 130 mins |
| Sunday, April 20 | **Cody**: Get feedback from group members and finalize proposal document and class schedule   * Time: 45 mins   **Justin:** Get feedback from group members and finalize class diagram and screenshots   * Time: 60 mins |
| Monday, April 21 | Make sure everything is in order for presentation   * Time: 60 mins |
| \*Tuesday, April 22 | Present proposal (in class)   * Time: 75 mins |
| Wednesday, April 23  12PM – 4PM | Meet with group members to begin general layout construction   * Time: 120 mins |
| Thursday, April 24 | **Cody:** Start initial coding of front end (Finance Window.java, Financer.java)   * Time: 240 mins   **Justin:** Start initial coding of back end classes/potential methods for Expense.java, Client.java, Financer.java   * Time: 240 mins |
| Friday, April 25 | **Cody**: Continue coding front end for FinanceWindow.java and the layout for NewClientPanel.java   * Time: 180 mins   **Justin:** Continue coding back end for ClientManager.java   * Time: 120 mins |
| Saturday, April 26 | **Cody:** Continue work for the base layout of NewClientPanel.java in new tab and adding additional test functionality for buttons   * Time: 300 mins   **Justin:** Begin work on adding tabs from NewClientPanel**.**java and build of Client.java   * Time: 300 mins |
| Sunday April 27 | **Cody:** Help in merging the back end with the front end separately and testing different components and graphics   * Time: 300 mins   **Justin:** Help in merging the back end with the front end separately with additional emphasis on actionPerformed() method   * Time: 300 mins |
| Monday, April 28 | **Cody:** Add images and graphics, discuss potential options for menu items modifcations   * Time: 180 mins   **Justin:** Work on arithmetic calculations in the back end.   * Time: 240 mins |
| Tuesday, April 29 | **Cody:** Continue coding front end and back end, working out kinks and debugging while maintaining order and all documentation (finalization stages), finalize source code and make sure all source code is accurate and organized for submission   * Time: 360 mins   **Justin:** Continue coding front end and back end, working out kinks and debugging while maintaining order and all documentation (finalization stages), finalize source code and make sure all source code is accurate and organized for submission   * Time: 360 mins |
| \*Wednesday, April 30  12PM – 4PM  \*Wednesday, April 30  12PM – 4PM | **Cody:** Make sure comments and documentation is there, quadruple check for cleanup and reliability of application, make sure all documentation is in order to turn in all source code via drop box. Work on new schedule and product screen shots for delivery   * Time: 360 mins   **Justin:** Make sure comments and documentation is there, quadruple check for cleanup and reliability of application, make sure all documentation is in order to turn in all source code via drop box. Work on new UML diagram and feature list   * Time: 360 mins |
| Thursday, May 1 | Go over presentation strategies and make sure all props necessary for presentation is accessible   * Time: 180 mins |
| \*Friday, May 2  10:15AM – 12PM | Present project to client (including all documentation) |

**\* Indicates due dates**